| Title of the Project: |  |  |  | AERIS: AI-Driven Decision Support System for Flood Resilience and Post-Event Learning in Bihar |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Site / Location |  |  |  | SRM Institute of Science and Technology, Kattankulathur |  |  |  |  |  |
| Name and address of the company / organisation (Applicable for projects with industry or industry support) |  |  |  | SRM IST, Kattankulathur, Chengalpattu District-603203 |  |  |  |  |  |
| Supervision Team |  |  |  |  |  |  |  |  |  |
|  | Supervisor |  |  |  |  | Co-Supervisor |  |  | External Supervisor (If applicable) |
| Name | Dr. Anupama C G |  |  |  |  | NIL |  |  | NIL |
| Designation | Professor / Director IR |  |  |  |  | NIL |  |  | NIL |
| Department | Computational Intelligence |  |  |  |  | NIL |  |  | NIL |
| Campus | Kattankulathur |  |  |  |  | NIL |  |  | NIL |
| Telephone | +91 96771 33931 |  |  |  |  | NIL |  |  | NIL |
| E-mail | anupamacg@srmist.edu.in |  |  |  |  | NIL |  |  | NIL |
| Name of student |  |  | Register Number |  | Department |  | Mobile Number | Email ID |  |
| Vansh Agrawal |  |  | RA2311026010120 |  | CINTEL |  | 8810223022 | va2583@srmist.edu.in |  |
| Shivam Rajesh |  |  | RA2311026010306 |  | CINTEL |  | 9572644953 | sr8220@srmist.edu.in |  |
| - |  |  | - |  | - |  | - | - |  |
| - |  |  | - |  | - |  | - | - |  |
| Degree/ program |  | B.Tech |  |  | SpecializationAI & ML |  | Computer Science & Engineering |  |  |  |
| Academic Year |  | 2025-2026 (Even) |  |  | Semester |  | 6 |  |  |  |
| Course Code |  | 21CSP302L |  |  | Course Title |  | Project |  |  |  |
| Mission Statement To develop an AI-powered intelligent flood risk management platform capable of predicting district-level flood threats, embankment failures, and preparedness gaps in Bihar, enabling proactive disaster response and resource planning. |  |  |  |  |  |  |  |  |  |  |
| Problem (or) Product Description: |  |  |  |  |  |  |  |  |  |  |
| Floods in Bihar cause recurring damage to life, agriculture, and infrastructure every year. Existing systems are reactive and fail to provide timely early warnings or unified decision support. |  |  |  |  |  |  |  |  |  |  |
| AERIS solves this through: (1) Flood probability prediction using Machine Learning, (2) Embankment breach detection, (3) GIS-based district risk mapping, (4) 7-day forecast simulator, (5) River telemetry monitoring, (6) Resilience preparedness ranking. |  |  |  |  |  |  |  |  |  |  |
| The platform helps authorities make fast, data-driven decisions before disaster escalation, shifting flood management from reactive response to proactive preparedness. |  |  |  |  |  |  |  |  |  |  |
| Technologies: React 19 + Vite (Frontend), FastAPI Python (Backend), Logistic Regression + XGBoost (ML Models), React Leaflet + GeoJSON (GIS Maps). |  |  |  |  |  |  |  |  |  |  |
| Assumptions and Constraints |  |  |  |  |  |  |  |  |  |  |
| Assumptions: (1) Historical flood data represents realistic patterns. (2) Rainfall and river levels are primary flood indicators. (3) District risk can be modelled using available data. (4) Simulated telemetry approximates live river data. Constraints: (1) Limited access to real government datasets. (2) No live IoT sensor integration currently. (3) Infrastructure data partially synthetic. (4) Limited time for deployment-scale testing. |  |  |  |  |  |  |  |  |  |  |
| Stakeholders |  |  |  |  |  |  |  |  |  |  |
| Bihar State Disaster Management Authority ¦ District Collectors ¦ NDRF / SDRF Teams ¦ Water Resource Department ¦ Local Communities ¦ Researchers ¦ NGOs / Relief Agencies |  |  |  |  |  |  |  |  |  |  |

Division of work and contributors of SPRINT 1 [ Include Daily Scrum of Sprint 1]

Sprint 1: Core AI Prediction Engine and Backend APIs

Vansh Agrawal: ML model training (Logistic Regression + XGBoost), dataset preprocessing, feature engineering, model evaluation.

Shivam Rajesh: FastAPI backend development, API endpoint creation (/predict, /predict/breach, /simulate-forecast), model integration and testing.

Daily Scrum:

Day 1: Bihar flood dataset collection and review.

Day 2: Data cleaning - null value removal, standardisation.

Day 3: Feature engineering - rainfall, river level, population encoding.

Day 4: Logistic Regression model training (Accuracy: 94.73%).

Day 5: XGBoost embankment breach model training (Accuracy: 96%).

Day 6: FastAPI backend setup and API development.

Day 7: API testing, model integration validation, prediction endpoint verification.

Signature of the Supervisor

Division of work and contributors of SPRINT 2 [ Include Daily Scrum of SPRINT 2]

Sprint 2: Frontend Dashboard, GIS Visualization and Forecast Simulator

Vansh Agrawal: React 19 frontend development, UI component design, dashboard layout, Forecast Simulator page, Predictor page.

Shivam Rajesh: GIS Leaflet map integration with GeoJSON district boundaries, API integration, River Telemetry module, Resilience Scorecard page.

Daily Scrum:

Day 1: React + Vite project setup, routing configuration.

Day 2: Sidebar navigation and dashboard layout.

Day 3: GIS Leaflet map with colour-coded district risk polygons.

Day 4: Predictor page with probability gauge and alert badge.

Day 5: River Pulse Monitor with 18 station telemetry simulation.

Day 6: 7-day Forecast Simulator with dynamic sliders.

Day 7: Frontend-backend integration testing, UI responsiveness check across devices.

Signature of the Supervisor

Division of work and contributors of SPRINT 3 [ Include Daily Scrum of Sprint 3]

Sprint 3: Testing, Optimization and Final Deployment

Vansh Agrawal: Performance tuning, mobile responsiveness, UI optimisation, final screenshots collection.

Shivam Rajesh: Final report writing, documentation, plagiarism check, code cleanup.

Daily Scrum:

Day 1: Bug fixing across all pages.

Day 2: UI/UX optimisation - spacing, font, alignment.

Day 3: Mobile responsiveness testing.

Day 4: Unit testing, functional testing, integration testing.

Day 5: Screenshots of all dashboard pages.

Day 6: Report writing and documentation.

Day 7: Final review, submission preparation, plagiarism check.

Signature of the Supervisor

Worksheet / Data collection / Observation etc

Data Sources Used:

1. Bihar Flood Historical Records (2000-2023) - district-wise flood occurrence, rainfall, river levels.

2. River Gauge Readings - Kosi, Gandak, Bagmati, Mahananda, Sone basin station data.

3. Population Census Data - district-wise population and crop area.

4. District GeoJSON boundary maps for Bihar (38 districts).

5. Synthetic embankment maintenance data - age, maintenance score, vulnerability index.

Key Observations:

- North Bihar districts (Supaul, Darbhanga, Madhubani) show consistently higher flood risk.

- Monsoon months June-September are highly correlated with flood probability (AUC: 0.947).

- Old embankments with low maintenance scores significantly increase breach likelihood.

- Rainfall_mm and River_Level_m are the top two predictive features (Gini importance: 0.40 and 0.32).

Research Article with Journal Publication Details / Patent disclosure form with patent status

Research Paper Status:

Research paper preparation in progress based on AERIS platform findings. Target journal: International Journal of Disaster Risk Reduction or IEEE Access.

Paper Title (Draft): "AERIS: An AI-Driven Decision Support System for Flood Resilience and Post-Event Learning in Bihar using Machine Learning and GIS."

Expected submission: July 2026. No external publication as of May 2026.

(include certificates and proofs)